# Software Re-engineering Report

## Target System: Pharmacy Management System (D:\SERE\Pharmacy-Management-System)

### Method baseline: SERE course material (Tripathy & Naik — *Software Evolution and Maintenance*, Ch. 1, 4, 5; Chikofsky & Cross II; Byrne & Gustafson; Lehman; Swanson; ISO/IEC 14764; Chapin et al.; Kazman et al.)

Scope note: This is an analysis-and-planning deliverable only. No source code is written, changed, or generated in this document. Every concept below is taken from the supplied course material and explicitly mapped onto this project. Tools are listed only — free, open-source, none installed or executed.

## 1. Purpose of This Report

The project is to be re-engineered. The course material defines re-engineering as *"the examination, analysis and restructuring of an existing software system to reconstitute it in a new form, and the subsequent implementation of the new form"* (Chikofsky & Cross II). This report performs the examination and analysis, states the restructuring plan, and selects the strategy, approach, migration method and tooling — so that implementation can be executed later against a defined plan.

Formally, per Jacobson & Lindstorm:

Reengineering  =  Reverse Engineering   +   Δ (Alteration)   +   Forward Engineering
                        (↑ abstraction)      (→ change)            (↓ refinement)

This report covers the Reverse Engineering half in full detail, defines the Δ, and specifies the Forward Engineering target.

## 2. Systems Under Study

### 2.1 The subject system (what we are re-engineering)

| Property | Value |
| --- | --- |
| Type | 2-tier Java SE desktop application (Swing GUI) |
| Language | Java SE 1.8 (nbproject/project.properties) |
| Build | Apache Ant / NetBeans (+ Eclipse .classpath) — no Maven, no Gradle |
| Size | 28 .java files ≈ 9,710 LOC, of which 27 files / ≈9,618 LOC are in a single package `main` |
| GUI | Swing/AWT, NetBeans Matisse generated; 24 .form XML files (≈9,680 lines) |
| Libraries | mysql-connector-java-5.1.40, rs2xml (DbUtils), JTattoo-1.6.11, AbsoluteLayout |
| Database | MySQL / MariaDB 10.1.16, database pharmacy, InnoDB, latin1 |
| Entry point | main.Main → new Login().setVisible(true) |
| Documentation | README.md only; no design docs, no user manual, no tests, no CI |

### 2.2 The method baseline (the material we apply)

Chapter 1 (basic concepts, evolution & maintenance, legacy systems, impact analysis, refactoring, program comprehension, reuse), Chapter 4 (re-engineering: general model, types of change, strategies, process models, reverse engineering, data reverse engineering, RE tools), Chapter 5 (legacy information systems: solutions, wrapping, migration planning, 7 migration methods), plus the Exam Notes and Study Guide.

## 3. Concept Baseline — the vocabulary we will apply

| Concept (source) | One-line meaning used in this report |
| --- | --- |
| Re-engineering (Chikofsky & Cross II) | Examine + alter + re-implement to a new form |
| Reverse engineering | Identify components, identify relationships, represent at higher abstraction — no change |
| Δ Alteration | The actual change (functionality or implementation technique) |
| Forward engineering | Concept → requirements → design → implementation (↓ refinement) |
| Abstraction / Refinement | Hide detail to understand; add detail back to rebuild |
| Types of change | Recode · Redesign · Respecify · Rethink |
| Strategies | Rewrite (alteration only) · Rework (all three) · Replace (abstraction + refinement) |
| Approaches | Big Bang · Incremental · Partial · Iterative · Evolutionary |
| Phase model (Byrne & Gustafson) | Analysis & planning → Renovation → Target testing → Redocumentation → Acceptance & transition |
| Maintenance types (Swanson / ISO 14764 / Kitchenham / Chapin) | Corrective · Adaptive · Perfective · Preventive (+12-type Chapin taxonomy) |
| Lehman's 8 laws | Why quality decays and maintenance budgets are mandatory |
| Legacy options (Ch.5) | Freeze · Outsource · Carry-on · Discard & redevelop · Wrap · Migrate |
| Migration methods (Ch.5) | Cold turkey · DB-first · DB-last · Composite DB · Chicken Little · Butterfly · Iterative |
| Cut-over strategies | Cut-and-run · Phased interoperability · Parallel operation |
| RE techniques (Ch.4) | Lexical · Syntactic · Control-flow · Data-flow · Slicing · Visualization · Metrics |
| Metrics (Ch.4) | Henry-Kafura Cp=fan-in×fan-out; CK suite (WMC, RFC, LCOM, CBO, DIT, NOC) |
| Data RE / DBRE (Ch.4) | Data-structure extraction → conceptualization → normalization |
| SCORE/RM (Ch.4) | 8-layer source-code RE reference model (6 RE layers + 3 FE layers + metrication) |
| Impact analysis (Ch.1) | Traceability analysis + dependency analysis (call graph / dependency graph); ripple effect; change propagation |
| Program comprehension (Ch.1) | Bottom-up / top-down / opportunistic; chunking; cross-referencing |
| Wrapping (Ch.5) | DB / system-service / application / function wrappers; 5 encapsulation levels; screen scraping |

## 4. PHASE 0 — Portfolio Analysis & Go / No-Go Decision

Course source: Ch.5 §5.4 Step 1 (portfolio analysis), Step 5 (go/no-go); Exam Notes §3 (portfolio chart).

### 4.1 Portfolio analysis (technical quality × business value)

Ch.5 defines a chi-square chart of technical quality vs business value. We place the Pharmacy system:

| Axis | Assessment | Evidence |
| --- | --- | --- |
| Business value | High — it is the operational system for a pharmacy: inventory, purchasing, sales billing, expiry control, user management | drugs, sales, purchase, history_sales tables drive daily operations |
| Technical quality | Low | no layering, SQL injected into every GUI handler, plaintext passwords, hardcoded root/blank-password DB credentials, 1,520-line dashboard, zero tests/CI, dead code |

Result → Quadrant 4 (low technical quality, high business value) = strongest candidate for redevelopment / migration to a new system. (Quadrant 3 — high/high — would be "actively evolve"; Quadrant 1 — low/low — "replace with commercial product"; Quadrant 2 — high/low — "leave alone".)

### 4.2 Is it a legacy system? (Ch.5 §5.1 "acceptable features")

| Legacy feature (Ch.5) | This system? | Comment |
| --- | --- | --- |
| Large, millions of LOC | ✗ | Small (~9.7k LOC) → lower migration risk |
| Geriatric (>10 yrs) / obsolete language | Partial | Java 8 + MySQL Connector/J 5.1.40 are both EOL; Swing tooling is dated |
| Lack of consistent documentation | ✓ | README only; no design/requirement docs |
| Poor data management | ✓ | Denormalized tables; drug name/type/price copied into sales/purchase/history_sales; one orphan table expiry |
| Degraded structure after years of modification | ✓ | Duplicated main()/clear()/refresh() in ~15–24 frames; near-identical query methods in Shift_Sales |
| Very difficult to expand | ✓ | No layering, global static field bus on Pharmacy (username1, today, ex, expired_bar) |
| Runs on old processor | ✗ | Runs on any JVM, but pinned to Java 8 |

Brodie & Stonebraker: *"any information system that significantly resists modification and evolution to meet new and constantly changing business requirements"* → the system qualifies (resists modification: security, architecture, and test barriers).

### 4.3 Decision among the six legacy options (Ch.5 §5.1)

| Option | Verdict | Reasoning |
| --- | --- | --- |
| Freeze | ✗ | Business still depends on it; requirements keep changing |
| Outsource | ✗ | Not a core-business decision; codebase is small and knowable |
| Carry on maintenance | ✗ as end-state | Only a *holding action*; accrues technical debt (Lehman Law 2, 7) |
| Discard & redevelop | ✗ (rejected as full rewrite) | Throws away working, business-tested logic; highest risk/effort |
| Wrap | △ *optional short-term* | Valid as a stop-gap (see §12) but does not solve the problems |
| Migrate | ✅ SELECTED | Best when "wrapping is unsuitable and redevelopment is not acceptable due to substantial risk" (Ch.5 §5.3) — retains proven functionality while modernizing qualities |

PHASE 0 OUTPUT → *Go decision*: the system is a Quadrant-4 legacy system to be migrated / re-engineered (not frozen, not outsourced, not discarded). Wrap is retained as a fallback and as an interim bridge.

### 4.4 Why re-engineer rather than just maintain? (four objectives, Ch.4 §1.1)

| Objective (Ch.4) | Concrete target for this project |
| --- | --- |
| Improving maintainability | Break the 2-tier monolith into layers; remove duplication; add tests |
| Migrating to a new technology | Java 8 → modern LTS JDK; Swing → modern UI stack; embedded SQL → DAO/JPA; MySQL 5.1 driver → current connector |
| Improving quality | Eliminate SQL injection, hardcoded credentials, plaintext passwords; add logging, transactions, pooling |
| Preparing for functional enhancement | Restructure first so new features (multi-branch, reporting, POS integration) can be added safely |

## 5. PHASE 1 — Analysis & Planning (Byrne & Gustafson, Phase 1)

Course source: Ch.4 §4.4.3 "Analysis and planning". Three technical issues + one economic issue, then planning.

### Step 1.1 — Understand the present state: Reverse Engineering of the system

We apply the IEEE 6-step reverse-engineering process (Ch.4 §4.5):

Local analysis (Steps 1–3):

1. Partition source into modular units → 27 frames in package main, grouped into 8 logical modules:

| # | Module (functional unit) | Frames / classes | Data touched |
| --- | --- | --- | --- |
| M1 | Authentication & Session | Login, Change_Password, changestyle | users, login |
| M2 | Dashboard / Navigation | Pharmacy (hub, 1,520 LOC), Main | all (read) |
| M3 | Drug Inventory | Drug, Drug_List, Search_Drug, Move_Drug, Edit_Price | drugs |
| M4 | Expiry & Stock Alerts | Expired_Drug, Almost_Finish, Warning, Warning_List, Renew_Validity | drugs |
| M5 | Purchasing | Buy_Drug (a.k.a. deal), All_Deal | purchase, company |
| M6 | Sales / Billing | Sales_Bill, Retrieval_Drug (stub) | sales, history_sales, drugs |
| M7 | Reporting / Audit | Shift_Sales, Login_Details | history_sales, login |
| M8 | Messaging | Inbox, Send, Show_Message | inbox, message_history |
| — | Infrastructure | Connect (JDBC helper), User, Company | — |

2. Describe meanings & identify functional units → the table above (each frame = one functional unit, confirmed by its embedded SQL).

3. Input/output schematics → per frame: GUI widgets are inputs, JDBC ResultSet rows are outputs, DB tables are the external data interface. (Connect.connect() is the single DB entry point.)

Global analysis (Steps 4–6):

4. Describe connected units (call/dependency graph) → Main → Login → Pharmacy → {all frames}; Pharmacy is the hub, and cross-frame coupling exists via public static fields (Pharmacy.username1, Login.id, Login.NAME, Pharmacy.expired_bar, and Drug_List writing into Pharmacy.drug.*). Navigation is by direct instantiation (new Sales_Bill().setVisible(true)), so the dependency/call graph is effectively a star with a global-variable bus.

5. Describe overall application behaviour → login (ID+password) → role-based dashboard → CRUD on drugs/company/purchases → POS billing that decrements drugs.QUANTITY and appends to history_sales → expiry/stock warnings → audit reports → internal messaging.

6. Create the internal structural model → the recovered architecture (see §5.3) — a 2-tier client with no service/DAO/domain layers.

Program comprehension strategy (Ch.1 §1.6): we used an opportunistic combination — *bottom-up* from Connect.java and the SQL strings, *top-down* from the README's "modules", with chunking (grouping frames into M1–M8) and cross-referencing (linking GUI actions → SQL → tables).

### Step 1.2 — Identify the need for re-engineering (why now?)

Maintenance history inference (Swanson + ISO/IEC 14764 + Chapin): the code shows heavy past *corrective* and *adaptive* patching (near-duplicate methods, per-frame main() copies, dead branches), i.e. "carry on maintenance" has been the strategy — exactly the pattern Ch.5 warns against.

Legacy symptoms as drivers of the need:

| Driver | Concrete evidence |
| --- | --- |
| Security exposure | Connect.java: DriverManager.getConnection("jdbc:mysql://localhost/pharmacy","root","") |
| SQL injection (pervasive) | 102 string-concatenated SQL statements across 21 files, e.g. "select ... where ID='"+id.getText()+"'" in Login.java |
| Credential weakness | plaintext passwords in users (admin/admin, mark/mark, clark/rootaccess) |
| Hidden backdoor / broken gate | Pharmacy.java gates on literal NAME='Ebrahem Samer' / NAME='Syed Ibrahim', neither of whom exists in seed data |
| Maintainability | 1,520-line Pharmacy.java; 7 near-identical enterX() visibility methods; duplicated clear()/refresh()/fill_Username() |
| Correctness risks | Sales_Bill.get_Total() accumulates inside the loop; Login if(id.equals("1")) and else are identical; dates stored as varchar and parsed with split("-") |
| Dead / stub code | unused expiry table; empty else{} in Retrieval_Drug; commented-out remnants |
| No safety net | test.src.dir declared but no `test/` dir, no JUnit, no CI (only stale.yml) |

Lehman's laws — how this system behaves (Ch.1 §1.1.1, Notes Topic 2):

Law 1 Continuing Change — requirements keep arriving (bilingual UI, multi-branch, reporting) → adaptation is mandatory.

Law 2 Increasing Complexity — complexity has grown without refactoring (duplication, global state).

Law 4 Org. Stability — a small fixed team can't absorb more scope linearly → we restructure to remove duplication.

Law 6 Continuing Growth — functionality only grows (features rarely shrink) → prepare for enhancement.

Law 7 Declining Quality — perceived quality falls (fragile dates, brittle UI flow) unless design is maintained.

Law 8 Feedback System — the plan below is iterative, with human review loops.

*(Law 3, 5 are process-level; noted for completeness.)*

Applicability caveat (material): Lehman's laws were derived from closed-source E-type systems; FOSS studies (Godfrey & Tu; Robles) show Laws 3/4/5 don't fit large OSS. This project is a closed internal business system, so the laws apply.

### Step 1.3 — Specify the characteristics of the new (target) system

| Attribute | Current (as-is) | Target (to-be) |
| --- | --- | --- |
| Architecture | 2-tier monolith, no layers | Layered/N-tier: presentation → service/domain → DAO → DB |
| UI technology | Swing/Matisse .form (untestable) | Modern UI stack (e.g. JavaFX or a web front-end) with MVVM/MVC separation |
| Data access | Inline SQL in event handlers | DAO/Repository + parameterized SQL / JPA, connection pool, transactions |
| Configuration | Hardcoded URL/user/password | Externalized config (env/properties), secrets out of code |
| Security | Injection-prone, plaintext pw | Parameterized queries, hashed+salted passwords, least-privilege DB user, RBAC |
| Language/build | Java 8, Ant .form, machine-absolute paths | Modern LTS JDK, Maven/Gradle, reproducible build |
| Schema | Denormalized, orphan expiry, no FKs | Normalized schema, proper keys/FKs/constraints, dates as DATE |
| Quality gates | none | Unit/integration tests, static analysis, CI |

The abstraction ladder used here is Ch.4 §1.2: Conceptual → Requirements → Design → Implementation (refinement: *why? → what? → what & how? → how?*).

### Step 1.4 — Economic analysis (cost & benefit)

| Benefit category | Expected gain |
| --- | --- |
| Reduced maintenance cost | Removing duplication (24 main() copies, ~15 clear(), 4 near-identical Shift_Sales queries) and adding tests cuts change-cost |
| Risk reduction | Eliminating injection + hardcoded root credentials removes a business-threatening exposure |
| Reduced rework | Layering + DAO makes new features additive, not invasive |
| Reuse (Ch.1 §1.7) | Recovered domain rules (expiry logic, billing math) become reusable components |

Effort estimation (Ch.5 Step 12): use COCOMO II — it explicitly addresses *re-engineering work and reuse-driven* projects. Inputs: ≈9.7 kLOC recovered source, small team, reuse of existing domain logic → the scale factors and effort multipliers are computed to yield effort, phase-by-phase schedule and staffing. (The model is the recommended estimator; exact numbers depend on team constants and are out of scope for this planning document.)

### Step 1.5 — Planning (Ch.4 §4.4.3 / Ch.5 §5.4)

Scope of work — modernize architecture + security + schema + build, preserving all business functionality (M1–M8).

Resources — reverse-engineering analyst, Java/DB engineer, tester; the free tooling in §14.

Tasks & milestones — see §17.

Effort & schedule — COCOMO II (§1.4).

Risk — see §15.

PHASE 1 OUTPUT → a validated as-is model (component/connection/behaviour diagrams), a documented list of drivers, a target-system specification, an economic case, and a plan.

## 6. PHASE 2 — Renovation (Reverse Engineering → Δ → Forward Engineering)

Course source: Ch.4 §4.4.3 "Renovation" (representation of the system + representation of external data = data re-engineering).

### Step 2.1 — Choose the type(s) of change (Ch.4 §1.3.1)

The four change types operate at increasing depth: Recode → Redesign → Respecify → Rethink.

| Type | Applied here? | Concrete change |
| --- | --- | --- |
| Recode (implementation level) | ✅ Yes | Java 8 → modern LTS JDK; MySQL Connector 5.1.40 → current driver; rename/format cleanup; program rephrasing (refactoring) and possibly translation of select frames |
| Redesign (design level) | ✅ Yes (core) | Architectural restructuring (2-tier → layered); data-model modification (normalize schema, add FKs/constraints, real DATE types); algorithmic replacement (fix get_Total, replace fragile date split() logic) |
| Respecify (requirements level) | ✅ Partially | Change of form: informal README → formal UML/requirements + acceptance criteria; change of scope: define what is *out* (e.g., drop the dead expiry table, drop unused org.eclipse.wb.swing helper) |
| Rethink (concepts/domain) | ⭕ Deferred optional | Possible future evolution: single-shop desktop → multi-branch, cloud/web pharmacy platform (new problem domain). Out of scope for the first re-engineering cycle; noted as a roadmap item. |

### Step 2.2 — Choose the re-engineering strategy (Ch.4 §1.3.2)

Recall: Rewrite = alteration only; Rework = abstraction + alteration + refinement; Replace = abstraction + refinement (no explicit alteration) — the classic GOTO-elimination example.

Selected: a hybrid — "Rework" for the core, "Replace" for the UI.

| Layer | Strategy | Why |
| --- | --- | --- |
| Domain logic / data access (SQL, expiry rules, billing) | Rework | *Abstract* the logic out of GUI handlers into a service/DAO model (control/data-flow graph), *alter* it there (parameterized queries, transactions), *refine* it back into Java classes |
| Presentation (Swing .form frames) | Replace | Represent the screen intention at a higher level (use-case/UI model), hide the Swing detail, then *refine* into a new UI stack with the new characteristic (testable MVVM/MVC) built in |
| Build/config | Rewrite | Direct same-level replacement: Ant → Maven/Gradle; hardcoded values → properties/env; no abstraction needed |

Rehosting (Ch.4 §1.3 — re-engineering with no feature change, only quality gains) is the *fallback mode*: if scope must shrink, we rehost (keep features identical, improve efficiency/maintainability only) — this aligns with Ch.5's rule that a migration project should not introduce new functionality, to make equivalence testing possible.

### Step 2.3 — Delta (Δ): the actual alterations

Functionality Δ: none in the first pass (Ch.5: *"new functionality is not to be introduced into the target system in a migration project"*), except fixing genuine defects (billing total, date parsing, dead branches, the broken admin gate).

Implementation-technique Δ: extract DAO/service layer; parameterized SQL; connection pooling; externalized config; RBAC; hashed passwords.

### Step 2.4 — Refactoring catalogue (Ch.1 §1.5)

Refactoring = internal-structure change preserving observable behaviour (validated by regression). Targets found in the code:

| Smell | Location evidence | Refactoring |
| --- | --- | --- |
| Duplicated main() boilerplate | 24 frames (Login, Drug, User, …) | Remove/centralize into one entry point |
| Duplicated helpers clear()/refresh()/fill_Username()/company() | ~15 frames | Extract to shared utility/base class |
| Near-identical visibility methods | 7 × ~42-line enterX() in Pharmacy.java | Replace with data-driven showing (map role → widgets) |
| Near-identical SQL methods | help_user/help_user1/help/date_help in Shift_Sales.java | Parameterize into one query method |
| God class | Pharmacy.java (1,520 LOC) | Extract dashboard, alert-scan, navigation concerns |
| Raw SQL concatenation | 102 statements / 21 files | Replace with PreparedStatement (also fixes injection) |
| Global static bus | Pharmacy.username1/today/ex/expired_bar, Login.id/NAME | Replace with a session/context object + events |
| Dead code | expiry table, Retrieval_Drug empty else, Login dead branch | Delete (Reductive maintenance, Chapin) |

### Step 2.5 — Data Reverse Engineering / DBRE (Ch.4 §4.8)

Two-phase DBRE is applied to pharmacy.sql:

(A) Data-structure extraction — recover the logical schema from the physical one:

DMS-DDL text analysis of pharmacy.sql (10 tables: company, drugs, purchase, sales, history_sales, users, login, inbox, message_history, expiry).

Program analysis — scan SQL strings in the Java sources to recover integrity constraints implied but not declared (e.g. drugs.COMPANY_NAME behaves like an FK to company.NAME but has none; purchase.COMPANY_NAME does have FK fkr3).

Data analysis — inspect values to confirm candidate keys/FKs and functional dependencies.

Schema integration — merge DDL view + program view into one logical schema.

(B) Data-structure conceptualization:

Basic conceptualization: *untranslate* optimization constructs; rename cryptic names (PLACE really encodes two facts, "section-place"); *de-optimize*.

Conceptual normalization: split/merge entities, make is-a explicit, standardize names → target conceptual schema.

Recovered problems and their redesign fixes:

| Issue found | Redesign fix |
| --- | --- |
| sales, purchase, history_sales copy drug name/type/dose/price (denormalized) | Reference drugs by key; keep only genuinely historical price snapshots where required |
| drugs PK = BARCODE; purchase PK = BARCODE | Introduce surrogate keys + real FKs |
| drugs.COMPANY_NAME has no FK | Add FK to company |
| Dates as varchar parsed with split("-") | Convert to DATE/DATETIME |
| expiry table unused; inbox = message_history shape | Drop expiry; unify messaging (single table + status) |
| No constraints/triggers | Add CHECK/NOT NULL/unique + controlled integrity |

PHASE 2 OUTPUT → abstracted models (design + conceptual data model), performed alterations (new architecture/DAO/schema/config), and refined re-implemented code. This is where implementation happens — not in this document.

## 7. PHASE 3 — Target System Testing (Ch.4 §4.4.3)

Foundation: a *target system test plan* is written before renovation (Phase 1), so it can be applied the moment the target exists.

Equivalence testing (Ch.5 §5.5.7): because the first pass must preserve functionality, the *same* system-level test cases are run against old and new systems; results must match. Where they differ, either a defect was introduced (fix it) or a deliberate defect-fix was made (record it as an intentional Δ).

Techniques: reuse the same strategies/tools as normal development — unit, integration, and system testing. Priority test targets: login/auth, purchase posting, sales billing + stock decrement + history_sales append, expiry/stock warnings, report generation, messaging.

Regression safety: every refactoring in §2.4 is gated by these tests (refactoring requires preserved observable behaviour).

Note (Ch.4): no new functionality in a migration pass ⇒ testing reduces to equivalence, which is far easier to verify.

## 8. PHASE 4 — Redocumentation (Ch.4 §4.4.3)

Two tasks: (i) analyse new source, (ii) create documentation. Documents to write/refresh:

| Document | Action |
| --- | --- |
| Requirements specification | Create (formalized from README + recovered behaviour) |
| Design documentation | Create — layering, sequence/class diagrams (diagram/ already has ER_diagram.png, RelationalSchema.png → update) |
| Design-decision report (assumptions) | Create |
| Configuration docs | Create — externalized config, build (Maven/Gradle), run instructions |
| User & reference manuals | Create |
| On-line help | Create |
| Existing-vs-target differences report | Create (required by Ch.4) |

Also produced during Phase 1 but formally finalized here: the call/dependency graphs, ER/conceptual schema, and metric baselines.

## 9. PHASE 5 — Acceptance & System Transition (Ch.4 §4.4.3)

Acceptance criteria were fixed at project start (Phase 1); the system is accepted only if it passes them.

Transition follows the pre-written transition plan; on acceptance the new system goes live and the old one is retired.

Cut-over strategy (Ch.5 §5.3): three options —

| Strategy | Meaning | Fit here |
| --- | --- | --- |
| Cut-and-Run | switch off old, turn on new | ✗ too risky for a live pharmacy |
| Phased Interoperability | cut over in incremental steps | ✅ Recommended |
| Parallel Operation | both run together until new is trusted | ✅ Recommended as the safety phase |

Recommended transition: *Parallel operation* first (old and new run side-by-side, outputs compared) → then *phased* cut-over module-by-module (M6 Sales → M5 Purchasing → M3 Inventory → …) → retire legacy.

## 10. Deployment Approach Selection (Ch.4 §1.4.1 / Ch.5 §5.4 Step 10)

| Approach | Mechanism | Verdict for this project |
| --- | --- | --- |
| Big Bang | replace whole system at once | ✗ high risk; system is live and business-critical |
| Incremental | reengineer step-by-step, release interim versions | ✅ good — one module at a time |
| Partial | reengineer only selected parts, integrate back | ✅ good for a first cycle (modernize core: auth + data layer) |
| Iterative | a few procedures at a time; four component states coexist | ✅✅ RECOMMENDED PRIMARY — matches Ch.5 Iterative method (§11) |
| Evolutionary | group components by function across the whole system, reengineer as cohesive units | ✅ recommended for a later wave (e.g. "all reporting functions", "all expiry functions") |

Selection: Iterative as the primary approach (keeps the pharmacy operational throughout, preserves user/maintainer familiarity, allows slow migration with equivalence tests), with a Partial first increment (the high-risk data-access + authentication core) and Evolutionary grouping for subsequent waves.

## 11. Migration Method Selection (Ch.5 §5.5)

| Method | Suits | Verdict |
| --- | --- | --- |
| Cold Turkey (Big Bang) | small, stable, well-defined | △ system is small but business-live |
| Database First (forward migration) | fully decomposable systems with a clean DB interface | ✅✅ RECOMMENDED FIRST — the app's DB access funnels through Connect.java + JDBC, so the DB interface is clean |
| Database Last | fully decomposable | △ alternative |
| Composite Database | all decomposability levels; dual DB + coordinator | △ heavier |
| Chicken Little | all levels; gateway-based, 11-step | △ variant of composite |
| Butterfly | no concurrent dual-DB access | △ complex; strong for huge data |
| Iterative | component-at-a-time; 4 component states | ✅✅ RECOMMENDED alongside DB-First |

Decomposability assessment (Ch.5 §5.5.2): interfaces (Swing frames) and applications (SQL logic) are intertwined, but the database service is cleanly separated via JDBC → the system is largely decomposable at the DB boundary, which is exactly what *Database-First* requires.

Recommended migration path (Iterative, Ch.5 §5.5.7), stage by stage:

1. Analyze legacy system → partition into components minimising client–supplier coupling (M1–M8).

2. Classify data → primary (drugs, sales, purchases, users, company) vs residual (unused expiry, redundant columns).

3. Redesign database → normalized New DB + Metadata.

4. Restore legacy components → route all data access through a Data Banker (replacing direct JDBC in frames) instead of touching data directly.

5. Migrate data → primary data → New DB; residual → Residual DB.

6. Reengineer procedures → evolve components from *restored* → *reengineered* state.

7. Equivalence tests after each restoration/data migration.

8. Iterate over remaining components.

9. Empty Residual DB → Clean Metadata → Reconstruct documentation.

(Data conversion itself = ETL: *Extract → Transform (+clean/scrub) → Load*, Ch.5 §5.3.)

## 12. Wrapping — Option & Stop-gap (Ch.5 §5.2)

Wrapping encapsulates the legacy component behind a new interface without fixing internals. Not the chosen end-state, but useful (a) as an interim bridge during iterative migration, and (b) if scope must be cut.

| Wrapper type (Orfali et al.) | Applicability here |
| --- | --- |
| Database wrappers (forward f / backward b) | ✅ Both relevant — the *forward wrapper* adds new components while translating legacy data/queries; the *backward wrapper* migrates data first, legacy reads new data via wrapper (this is exactly *Database-First*) |
| System-service wrappers | △ minor |
| Application wrappers | ✅ wrap a whole frame/transaction (e.g. expose Sales_Bill as a service) |
| Function wrappers | ✅ expose individual recovered functions (e.g. expiry check, price calc) |

Levels of encapsulation (Sneed): procedure < module < program < transaction < process. For this project the practical target is program/transaction level (wrap whole screens/use-cases behind a service facade). Screen scraping (Ch.5 §5.2.5) is explicitly a short-term GUI-on-legacy tactic and is noted as a *not-recommended* substitute for real re-engineering.

## 13. Metrics, Impact Analysis & Reverse-Engineering Techniques

### 13.1 Metrics to establish before/after baselines (Ch.4 §4.6.7)

| Metric | Use here |
| --- | --- |
| Henry-Kafura `Cp = fan-in × fan-out` | Quantify Pharmacy's coupling (hub frame ⇒ very high Cp) |
| Cyclomatic complexity | Flag the biggest event handlers |
| CK suite: WMC | Pharmacy will have the largest WMC |
| CK suite: RFC | Response sets of frames |
| CK suite: LCOM | Demonstrate low cohesion in multi-purpose frames |
| CK suite: CBO | Count non-inheritance couplings (global static bus inflates this) |
| CK suite: DIT / NOC | Expect ~0 (no inheritance anywhere) |
| LOC | ≈9,710 baseline; track reduction after refactoring |
| Clone detection metrics | Find the duplicated main()/clear()/refresh() sets |

*(SCORE/RM metrication element: metrics are captured before and after each layer — this is how improvement is quantified.)*

### 13.2 Impact analysis (Ch.1 §1.4)

Traceability analysis — link recovered requirements ↔ design ↔ code ↔ tests so a change request maps to the exact frames/SQL to touch.

Dependency (source-code) analysis —

Call-graph-based: Main → Login → Pharmacy → frames (static call graph of the star topology).

Dependency-graph-based: frame → table dependencies from the embedded SQL (e.g. Sales_Bill → sales, drugs, history_sales).

Ripple effect — measure how far a change to Connect or drugs propagates; the high fan-in of Connect.java (every frame depends on it) means changes there ripple everywhere → a reason to abstract it early.

Change propagation — ensure the changed data model is propagated consistently to every frame that reads drugs/sales.

### 13.3 Reverse-engineering techniques applied (Ch.4 §4.6)

| Technique | Application |
| --- | --- |
| Lexical analysis | Tokenise sources to inventory identifiers/SQL literals |
| Syntactic analysis | Build ASTs of Java frames to find duplicated blocks |
| Control-flow analysis | Intra-procedural CFGs of big handlers; inter-procedural call graph of frames |
| Data-flow analysis | Find unused variables, unclosed Connections, def/use anomalies |
| Program slicing | Backward slice on a table column (e.g. drugs.QUANTITY) to find every statement that affects stock |
| Visualization | Render call graph, CBO graph, ER diagram |
| Program metrics | §13.1 |

### 13.4 The Goals/Models/Tools paradigm (Ch.4 §4.5, Benedusi et al.)

Goals — *why* are we reverse-engineering? (understand legacy → redesign safely). Information needs & abstraction levels fixed.

Models — the representation models (call graph, ER/conceptual model, extracted business rules), chosen for expressive power, language independence, compactness, granularity.

Tools — identified in §14.

## 14. Tooling — Free Tools, Listed Only (not installed, not run)

Per instruction: listed only, all free, no installation/setup performed. Tools are grouped by the phase that consumes them.

### 14.1 Reverse engineering / program comprehension

| Tool | License | Purpose |
| --- | --- | --- |
| JD-GUI | Free | Java decompiler for inspecting dist/Pharmacy.jar |
| CFR | Free (MIT) | Modern Java decompiler (readable source from bytecode) |
| Sourcetrail | Free (open, archived) | Interactive source explorer / call & reference graph |
| JQAssistant | Free | Scans Java + DB, builds a queryable graph (Neo4j) |
| Graphviz | Free (EPL) | Renders call graphs / dependency graphs |
| PlantUML | Free | Text-to-diagram (class, sequence, component, ER) |
| Structurizr (Lite) | Free | C4 architecture diagrams as code |

### 14.2 Metrics & static analysis

| Tool | License | Purpose |
| --- | --- | --- |
| PMD | Free (BSD) | Duplicate-code + rule-based smells |
| Checkstyle | Free (LGPL) | Coding-standard / structure checks |
| SpotBugs | Free (LGPL) | Bytecode bug patterns |
| CKJM-extended | Free | Computes the CK suite (WMC, RFC, LCOM, CBO, DIT, NOC) |
| SourceMonitor | Free | LOC, complexity, function metrics |
| CodeCharta | Free | Visualization of metrics/coupling |
| JaCoCo | Free (EPL) | Code-coverage (for the new test suite) |
| SonarQube (Community) | Free | Aggregate quality dashboard |

### 14.3 Refactoring & modernization

| Tool | License | Purpose |
| --- | --- | --- |
| IntelliJ IDEA Community | Free | Automates the §2.4 refactorings |
| Eclipse JDT | Free (EPL) | Refactoring/analysis IDE (project already has .classpath) |
| OpenRewrite | Free (Apache-2.0) | Recipe-driven Java 8→LTS, dependency & API migration |
| RefactoringMiner | Free (MIT) | Detects and documents refactorings between versions |
| Error Prone | Free (Apache-2.0) | Compile-time bug prevention |
| japicmp | Free | API binary/source compatibility checking |
| Spring Boot Migrator / Eclipse Transformer | Free | Framework/namespace modernization recipes |

### 14.4 Data reverse engineering & DB migration

| Tool | License | Purpose |
| --- | --- | --- |
| SchemaSpy | Free (LGPL) | Generates DB schema docs + ER from pharmacy.sql |
| SchemaCrawler | Free (LGPL) | Schema/metadata extraction & diff |
| MySQL Workbench | Free (Community) | Reverse-engineer ER from the live DB; forward-engineer target schema |
| DBeaver CE | Free (Apache-2.0) | Universal DB client; data profiling & ETL assistance |
| Liquibase / Flyway (Community) | Free | Versioned schema migration scripts (schema conversion) |
| Pentaho Data Integration (CE) / Apache Hop | Free | ETL for data conversion (extract-transform-load) |
| Jailer | Free | Data subsetting/export for test data |

### 14.5 Testing & equivalence

| Tool | License | Purpose |
| --- | --- | --- |
| JUnit 5 | Free (EPL) | Unit/equivalence tests |
| AssertJ | Free (Apache-2.0) | Readable assertions |
| Testcontainers | Free (MIT) | Throwaway MySQL container for integration tests |
| ApprovalTests | Free | Golden-master / output-equivalence checks (ideal for old-vs-new comparison) |
| H2 / MariaDB4j | Free | In-memory/embedded DB for fast tests |
| jqwik | Free | Property-based testing |

### 14.6 Build, dependencies & security

| Tool | License | Purpose |
| --- | --- | --- |
| Apache Maven / Gradle | Free | Reproducible build (replace Ant + machine-absolute paths) |
| OWASP Dependency-Check | Free | Flags vulnerable old JARs (e.g. Connector/J 5.1.40) |
| Snyk (free tier) | Free tier | Dependency vulnerability scanning |
| GitHub Actions | Free (public) | CI to run the new tests (project has only stale.yml today) |

### 14.7 Legacy reference tools named in the course material (Ch.4 §4.9)

These are the classical RE tools from the slides — listed for academic mapping, not installed: Rigi, Imagix 4D, ManSART, PBS (Portable Bookshelf), CodeCrawler, DMS, McCabe IQ, RE-Analyzer, FermaT, JAD, IDA Pro/Hex-Rays (commercial), IRAP/DMS/GXL.

Tooling principle from Ch.4 §4.9: *tools only support, never fully automate, reverse engineering* — human judgement (expert knowledge + existing docs) is always required.

## 15. Risk Register & Effort

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Introducing defects while refactoring | Med | High | Equivalence tests (§7) before/after each step |
| R2 | Data loss during migration | Low | High | ETL with cleaning + parallel-run comparison; backups |
| R3 | Business disruption during cut-over | Med | High | Iterative approach + parallel operation (§9, §10) |
| R4 | Scope creep (adding features during migration) | Med | Med | Enforce "no new functionality" rule (Ch.5 §5.3) |
| R5 | Team unfamiliarity with legacy logic | Med | Med | Program comprehension + redocumentation (§5.1, §8) |
| R6 | Hidden dependencies via global static state | High | Med | Impact analysis / call graph (§13.2); remove the static bus early |
| R7 | Old library vulnerabilities | Med | Med | Dependency-Check; upgrade driver/JDK |
| R8 | Cost/schedule overrun | Med | Med | COCOMO II estimate + iterative checkpoints |

Effort: estimated with COCOMO II (Ch.5 Step 12), which is the model the material recommends for re-engineering/reuse-driven work. Schedule and staffing are then derived per phase/activity.

## 16. Master Concept → Project Mapping Matrix

| Course concept (source) | Where it applies in this project |
| --- | --- |
| Evolution vs maintenance (Ch.1 §1.1) | The system has only ever been *maintained*; this project is its first true *evolution* |
| Lehman Laws 1,2,6,7 (Ch.1 §1.1.1) | Rising complexity, growing scope, declining quality → justify this project |
| Swanson / ISO 14764 / Kitchenham / Chapin (Ch.1 §1.2) | Classifies the past maintenance (corrective/adaptive) and the planned work (preventive, reductive, enhancive) |
| Re-engineering definitions (Ch.1 §1.3) | Chikofsky/Byrne/Arnold all apply — *improve comprehension + quality* |
| Legacy options (Ch.1 §1.3, Ch.5 §5.1) | Migrate selected; Wrap as bridge |
| Impact analysis (Ch.1 §1.4) | Call-graph + dependency-graph on the frame→table topology; ripple via Connect |
| Refactoring (Ch.1 §1.5) | §2.4 catalogue (duplication, god class, dead code) |
| Program comprehension (Ch.1 §1.6) | Opportunistic bottom-up/top-down, chunking M1–M8 |
| Software reuse (Ch.1 §1.7) | Reuse recovered billing/expiry rules as components |
| General model & Horseshoe (Ch.4 §1.2–1.3) | RE (up) → Δ (horizontal) → FE (down); Kazman's horseshoe for the architecture |
| Types of change (Ch.4 §1.3.1) | Recode + Redesign + Respecify (Rethink deferred) |
| Strategies (Ch.4 §1.3.2) | Rework (core) + Replace (UI) + Rewrite (build/config) |
| Approaches (Ch.4 §1.4.1, Ch.5) | Iterative primary, Partial first slice, Evolutionary later |
| SCORE/RM (Ch.4 §1.4.2) | 8-layer RE/FE framework with metrication before/after |
| Phase model (Ch.4 §4.4.3) | The 5-phase spine of this report (§5–§9) |
| Code RE (Ch.4 §4.5) | IEEE 6 steps performed in §5.1 |
| RE techniques (Ch.4 §4.6) | §13.3 (lexical→metrics) |
| Metrics (Ch.4 §4.6.7) | §13.1 (CK suite, Henry-Kafura) |
| Data RE / DBRE (Ch.4 §4.8) | §2.5 (extraction + conceptualization) |
| RE tools (Ch.4 §4.9) | §14.1 & §14.7 |
| Wrapping & encapsulation (Ch.5 §5.2) | §12 (DB wrappers, program/transaction level) |
| Solutions to LIS (Ch.5 §5.1) | §4.3 (Migrate chosen) |
| Migration planning 13 steps (Ch.5 §5.4) | §5.2–§5.5 & §17 (steps mapped 1-to-1) |
| Migration methods (Ch.5 §5.5) | §11 (Database-First + Iterative) |
| Cut-over strategies (Ch.5 §5.3) | §9 (parallel → phased) |
| COCOMO II (Ch.5 Step 12) | §1.4 / §15 effort estimation |

## 17. Deliverables & Milestone Plan

| Phase | Key deliverables | Exit criteria |
| --- | --- | --- |
| 0. Portfolio & decision | Portfolio chart; go/no-go memo | Migration approved |
| 1. Analysis & planning | As-is component/connection/behaviour model; driver list; target-system spec; business case; COCOMO II estimate; test plan; transition plan | Baseline metrics & acceptance criteria fixed |
| 2. Renovation | Layered architecture; DAO/service layer; normalized schema + migration scripts; externalized config; refactoring catalogue executed | Target system buildable & runnable |
| 3. Target testing | Equivalence test results (old vs new); defect log | Old ≡ new (or intentional Δs documented) |
| 4. Redocumentation | Requirements, design, config, user/reference manuals, differences report, updated ER/UML diagrams | Documentation complete |
| 5. Acceptance & transition | Acceptance test report; parallel-run evidence; phased cut-over; legacy retired | New system accepted & live |

### Appendix A — Evidence index (file:line highlights)

Hardcoded credentials: Connect.java (jdbc:mysql://localhost/pharmacy, root, blank password).

SQL injection examples: Login.java (login query), User.java (insert/update/delete), Drug.java, Sales_Bill.java, Search_Drug.java (REGEXP).

God class: Pharmacy.java (~1,520 LOC; initComponents + 7 duplicated enterX() methods).

Backdoor/broken gate: Pharmacy.java literal-name checks (Ebrahem Samer, Syed Ibrahim).

Dead/stub: Retrieval_Drug.java empty else; unused expiry table; Login.java identical if/else.

Correctness bugs: Sales_Bill.get_Total() accumulation in loop; varchar dates parsed with split("-").

Missing tests/CI: nbproject declares test.src.dir but no test/; .github/workflows/ = stale.yml only.

Machine-absolute paths: nbproject/project.properties, nbproject/private/private.properties.

*End of report.*